Lab Performance Report

| Only for course Teacher |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Needs Improvement 25% | Fair-50% | Good-75% | Excellent-100% | Total Mark | Marks Obtained |
| Understanding/Analysis |  |  |  |  | 7 |  |
| Implementation |  |  |  |  | 8 |  |
| Report Writing |  |  |  |  | 10 |  |
| Total |  |  |  |  | 25 |  |
| Comments |  |  |  |  |  |  |

Semester: Summer 2025

Student Name: Shanta Majumder

Student ID: 222-35-1183

Batch: 38th			Section: A1

Course Code: SE331

Course Name: Software Engineering Design Capstone Project

Course Teacher Name: Mujahidul Islam

Designation: Lecturer, Daffodil International University

Submission Date:25 /03/2025

Table of Contents

Team Members	3

Abstract	3

Introduction	3

Objective of this project	4

Project Description	4

Timeline	4

Budget	5

Resource Plan & Technology Used	6

Risk Analysis	6

Future Plan	6

Conclusion	7

References	7

# Team Members

Name: Shanta Majumder

ID: 222-35-1183

Name: MD Zaddel Hasan

ID: 222-35-1177

Name: Intisar Ilham

ID: 222-35-1161

Section: A1

Batch: 38

# Abstract

The Hotel Management System is a comprehensive web-based application designed to streamline hotel operations and enhance guest experiences. This system will provide an intuitive interface for users to explore destinations, make reservations, and manage their bookings while offering administrators powerful tools for hotel management. The project leverages modern web technologies, including HTML5, CSS3 with Bootstrap, JavaScript, PHP, and the Laravel framework, integrated with various APIs for enhanced functionality.

# Introduction

The hospitality industry is rapidly evolving with digital transformation at its core. Modern travellers expect seamless online experiences for discovering, booking, and managing their hotel stays. Our Hotel Management System addresses these needs by providing a comprehensive platform that serves both guests and hotel administrators.

The system features a user-friendly navigation structure that includes Home, Destinations, Login/Register, Resort listings, and Contact sections. Each component is designed to provide maximum functionality while maintaining elegant simplicity.

# Objective of this project

- Develop a responsive, user-friendly hotel management web application.

- Implement secure user authentication and registration systems.

- Create an intuitive booking and reservation management system.

- Integrate multiple APIs for enhanced functionality (payment, maps, weather, etc.)

- Provide a comprehensive admin dashboard for hotel operations.

# Project Description

Core Features

- Home Page: Hero section with search functionality, featured destinations, testimonials

- Destinations: Interactive destination gallery with filtering and search capabilities

- Login/Register: Secure authentication system with social media integration

- Resort Listings: Detailed resort pages with amenities, pricing, and availability

- Contact Us: Multi-channel communication options with contact forms.

- Admin dashboard: Admin dashboard for hotel operations.

- API Integrations (Optional): Payment, Weather…Etc.

# Timeline

Phase 1: Planning & Setup (Weeks 1-2)

- Project requirements analysis

- Database design and architecture

- Development environment setup

- UI/UX design mock-ups

Phase 2: Frontend Development (Weeks 3-5)

- HTML structure implementation

- Bootstrap responsive design

- JavaScript functionality

- API integration planning

Phase 3: Backend Development (Weeks 6-8)

- Laravel framework setup

- Database implementation

- User authentication system

- Core booking functionality

Phase 4: API Integration (Weeks 9-10)

- Payment gateway integration

- Third-party API implementations

- Testing and debugging

Phase 5: Testing & Deployment (Weeks 11-12)

- Comprehensive testing

- Security audits

- Performance optimization

- Production deployment

# Budget

| Component | Cost (USD) |
| --- | --- |
| Development Team | $8,000 |
| API Licenses | $500 |
| Hosting & Domain | $300 |
| SSL Certificates | $100 |
| Third-party Tools | $400 |
| Testing & QA | $1,200 |
| Total Estimated Cost | $10,500 |

# Resource Plan & Technology Used

Technology Stack

Frontend Technologies:

- HTML5: Semantic markup and structure

- CSS3 with Bootstrap 5: Responsive design and styling

- JavaScript (ES6+): Interactive functionality and API calls

Backend Technologies:

- PHP 8.1+: Server-side programming

- Laravel 10: MVC framework for robust application structure

- MySQL: Relational database management

- Composer: Dependency management

Development Tools:

- Git: Version control

- VS Code: Development environment

- Laravel Artisan: Command-line tools

# Risk Analysis

- Implement caching mechanisms and backup APIs.

- Database performance issues with high traffic.

- Security vulnerabilities in payment processing.

# Future Plan

- Mobile application development (React Native/Flutter).

- AI-powered recommendation system.

- Multi-language support.

# Conclusion

The Hotel Management System represents a significant opportunity to modernize hotel operations and enhance guest experiences through technology. By leveraging proven technologies like Laravel, Bootstrap, and strategic API integrations, we can deliver a robust, scalable solution that meets current market demands while positioning for future growth.

# References

Project Inspiration: https://www.youtube.com/playlist?list=PLm8sgxwSZofeShFFRAfENHymQoKemCGtR

https://www.tajhotels.com/en-in/hotels/st-james-court-a-taj-hotel-london

https://www.radissonhotels.com/en-us/hotels/radisson-blu-dhaka

Bootstrap Framework: https://getbootstrap.com/docs

Laravel Documentation - https://laravel.com/docs